## Slide 1
NEW PRODUCT RELEASE — HEALTH DASHBOARD
Silicon Craft Technology | Board of Directors | March 2026 | LEAN Management Assessment | Currency: THB | FX: 33 THB/USD
CONFIDENTIAL
TOTAL PRODUCTS
10
8 Active | 2 Research
TOTAL INVESTMENT
114.7M
THB (~$3.5M USD)
ACTUAL REV (23-25)
69.5M
THB (~$2.1M USD)
LIFETIME PORTFOLIO
1.06B
THB projected (~$32M USD)
PORTFOLIO GP (AVG)
55%
Range: 32% – 82%
OVERALL RAG STATUS
3
GREEN
2
AMBER
3
RED
PRODUCT PORTFOLIO — LEAN SCORECARD
Product | Chip | Launch | Investment | BC Rev | Actual Rev | Traj % | GP % | Rev RAG | Overall | Action Required
2201D-LFT-FOUP | SIC73F1 | 2023 | 12.8M | 73.4M | 64.8M | 88% | 77% | GREEN | AMBER | Finance to review COGS vs BC (+9pp gap)
2218D-SEN-SIC4343 | SIC4343 | 2024 | 1.5M | 2.3M | 64K | 3% | 82% | RED | RED | Exec review: viability & market fit (immediate)
2003D-LFT-SIC7805 | SIC7150 | 2025 | 29.4M | — | 4.3M | 100% | 33% | GREEN | RED | Payback 4.5yr vs target 1.9yr — restructure review
2406D-CNT-GT12 | SIC279 | 2025 | 4.8M | 330K | 0 | 0% | 51% | AMBER | AMBER | Sales: customer update + revised ramp forecast
2415D-CNT-Dragon | SIC72A1 | 2025 | 1.2M | — | 167K | 100% | 55% | GREEN | RED | Payback 4.9yr vs target 2.1yr — restructure review
2417D-CNT-Marlin | SIC72A2 | 2025 | 12.7M | — | 164K | 100% | 32% | GREEN | GREEN | Early stage — monitor
2112D-CNT-NFCV | SIC56NL | 2025 | 34.9M | — | 19K | 100% | 49% | GREEN | GREEN | Early stage — monitor (largest investment)
1805D-HDX3-SIC379 | SIC379 | 2025 | 17.1M | — | 12K | 100% | 68% | GREEN | GREEN | Early stage — monitor
KEY INSIGHTS
FOUP (SIC73F1) — Portfolio Anchor
88% trajectory, THB 64.8M actual revenue, investment fully recovered (5.1x). GP 9pp below BC target — COGS review needed.
SIC4343 — Critical Alert
Revenue at 3% of plan (THB 2.2M gap). Structural miss, not timing. Requires immediate viability assessment.
SIC7805 & Dragon — Payback Concern
Revenue on track but payback pace 2-3x slower than BC target. High investment (THB 30.6M combined) needs recovery plan.
6 New Products (2025 Launch)
THB 82.7M invested. All early-stage GREEN on revenue trajectory. NFCV (THB 34.9M) is largest bet — lifetime projected THB 227M.
Forward Portfolio Value
THB 1.06B projected lifetime revenue across 10 products vs THB 114.7M total investment. Portfolio-level ROI strong despite individual misses.
BOARD DECISIONS REQUIRED
1
SIC4343 — Continue, restructure, or exit? Revenue at 3% of plan after 20 months. Investment THB 1.5M. Forward BC projects THB 26.7M lifetime if trajectory recovers. Recommendation: conduct 30-day product-market fit review before kill decision.
2
SIC7805 & Dragon — Accept extended payback or intervene? Both products have green revenue trajectory but payback pace 2-3x above BC target. Combined investment THB 30.6M. Options: (a) accept longer payback given positive revenue, (b) restructure cost base, (c) accelerate sales pipeline.
3
GT12 (SIC279) — Approve revised ramp forecast? Zero revenue 8 months post-launch vs THB 330K BC. Sales reports customer delays, not product issues. Need customer confirmation and revised timeline before next PLM review.
4
FOUP GP erosion — Approve pricing/COGS review? GP at 77% vs 86% BC target on THB 64.8M revenue base. Each 1pp = ~THB 650K impact. Finance + PLM to investigate whether pricing pressure or cost structure.
5
NFCV (THB 34.9M) — Largest single investment. Confirm milestone gate criteria for D3→RFS progression. Lifetime projected THB 227M — strong ROI if execution holds.
RAG = Trajectory vs Plan (not snapshot) | No Orphan Reds | Scoring: Revenue 40% + GP 30% + ROI 30%
Source: NPD Health Dashboard, PLM Data — March 2026