## Slide 1
New Product Release — Health Summary
LEAN Management Assessment | RAG = Trajectory vs Plan | Currency: THB | FX: 33 THB/USD | March 2026
9 Products | 8 Active | 1 Research | Investment: ฿114.5M | Actual Rev: ฿69.6M
🟢 6 On Track 🟡 1 At Risk 🔴 1 Action Req'd
TOTAL PORTFOLIO INVESTMENT
฿114.5M
$3.5M USD | 9 products
ACTUAL REVENUE (2023–2025)
฿69.6M
vs BC ฿76.0M | Var: ฿-6.3M
FORWARD REVENUE (2026–2030 BC)
฿991.4M
Lifetime cumulative: ฿1060.9M
WEIGHTED AVG GROSS PROFIT %
74.1%
Revenue-weighted across active products | 1 Amber, 1 Red
01 PRODUCT PORTFOLIO — LEAN SCORECARD
Product | Chip | Gate | Investment | BC Rev | Actual Rev | Traj % | GP % | Overall | Score
2201D-LFT-FOUP | SIC73F1 | Q-Gate | ฿12.8M | ฿73.4M | ฿64.8M | 88% | 77% | AMBER | 84
2218D-SEN-SIC4343 | SIC4343 | R-Gate | ฿1.5M | ฿2.3M | ฿64K | 3% | 82% | RED | 31
2003D-LFT-SIC7805 | SIC7150 | RFS-Gate | ฿29.4M | — | ฿4.3M | 100% | 33% | RED | 42
1805D-HDX3-SIC379 | SIC379 | RFS-Gate | ฿17.1M | — | ฿12K | 100% | 68% | GREEN | 50
2406D-CNT-GT12 | SIC279 | RFS-Gate | ฿4.8M | ฿330K | — | N/A | 51% | AMBER | 30
2415D-CNT-Dragon | SIC72A1 | R-Gate | ฿1.2M | — | ฿167K | 100% | 55% | RED | 52
2417D-CNT-Marlin | SIC72A2 | RFS-Gate | ฿12.7M | — | ฿164K | 100% | 32% | GREEN | 39
2112D-CNT-NFCV | SIC56NL | D3-Gate | ฿34.9M | — | ฿19K | 100% | 49% | GREEN | 49
2101R-SEN-4340BT | SIC824B | N/A | ฿0 | — | ฿121K | 100% | N/A | N/A | —
02 ACTIONS REQUIRED — NO ORPHAN REDS
RAG | Product | What's Off | Action (Owner / Date)
RED | 2218D-SEN-SIC4343 | Revenue at 3% of plan (2,193,013 THB gap) | Escalate to executive review — assess product viability and market fit (immediate)
AMBER | 2406D-CNT-GT12 | Revenue at 0% of plan (330,000 THB gap) | Sales to provide customer status update and revised ramp forecast (next PLM review)
AMBER | 2201D-LFT-FOUP | GP 77% vs target 86% (-9%pp) | Finance + PLM to review cost structure and pricing (next monthly review)
RED | 2003D-LFT-SIC7805 | Payback pace 4.5yr vs target 1.9yr (+2.6yr) | Executive review of product viability — consider restructure or exit (within 30 days)
RED | 2415D-CNT-Dragon | Payback pace 4.9yr vs target 2.1yr (+2.8yr) | Executive review of product viability — consider restructure or exit (within 30 days)
03 FORWARD OUTLOOK — BIZ CASE PROJECTIONS (2026–2030)
Product | Chip | Fwd Rev (BC) | Cumulative | Proj ROI
2201D-LFT-FOUP | SIC73F1 | ฿240.5M | ฿305.3M | 22.9x
2112D-CNT-NFCV | SIC56NL | ฿227.2M | ฿227.2M | 5.5x
2003D-LFT-SIC7805 | SIC7150 | ฿176.3M | ฿180.6M | 5.2x
2417D-CNT-Marlin | SIC72A2 | ฿164.1M | ฿164.2M | 11.9x
1805D-HDX3-SIC379 | SIC379 | ฿84.6M | ฿84.6M | 3.9x
2415D-CNT-Dragon | SIC72A1 | ฿49.3M | ฿49.4M | 39.1x
2218D-SEN-SIC4343 | SIC4343 | ฿26.7M | ฿26.8M | 16.8x
2406D-CNT-GT12 | SIC279 | ฿22.8M | ฿22.8M | 3.7x
Silicon Craft Technology PLC (SET: SICT) | Confidential — Board Use Only | Prepared: March 2026
RAG = Trajectory vs Plan (not snapshot) | No Orphan Reds | LEAN Scoring: Rev 40% + GP 30% + ROI 30%