## Slide 1
New Product Release — Portfolio Health
March 2026 · LEAN Dashboard · THB (33/USD)
TOTAL PRODUCTS
10
8 Active · 2 Research
TOTAL INVESTMENT
114.7M
THB
ACTUAL REVENUE
69.6M
THB (2023–2025)
VARIANCE vs BC
–6.3M
THB vs Business Case
AVG GROSS PROFIT
56%
Active products
RAG STATUS BY CHIP
Chart: 
| GREEN (6 chips) | AMBER (1 chip) | RED (1 chip) | N/A (2 chips)
RAG | 6 | 1 | 1 | 2
GREEN
SIC73F1 · 7150 · 72A1 · 72A2 · 56NL · 379
AMBER
SIC279 (GT12)
RED
SIC4343
N/A
SIC824B · SIC73WR (Research)
ROI: BC PROJECTION vs ACTUAL (THB M)
Chart: 
| SIC72A1 | SIC4343 | SIC279 | SIC73F1 | SIC7150
BC Projection | 0 | 2.3 | 0.33 | 73.4 | 0
Cumulative Actual | 0.17 | 0.06 | 0 | 64.8 | 4.3
SIC73F1: 5.1x ROI (THB 12.8M inv → 64.8M rev) · SIC7150: THB 4.3M rev, no BC set yet
KEY RISKS & ACTIONS
SIC4343 — RED
3% of BC (THB 64K of 2.3M)
Exec viability review required
GT12 (SIC279) — AMBER
Zero rev vs THB 330K BC target
Sales ramp update due at PLM
SIC73F1 — CONCENTRATION
93% of portfolio revenue
0.7 yr payback, 88% of BC target
GP PRESSURE
SIC72A2 (32%) / SIC7150 (33%)
Below 56% portfolio avg
EXECUTIVE SUMMARY
Portfolio on track — 6 of 8 active chips GREEN. THB –6.3M variance driven by SIC73F1 (–8.6M vs BC, 88% trajectory) offset by five 2025 launches running ahead of biz case with no BC revenue targets yet set. Board decisions needed: (1) SIC4343 continue/kill, (2) SIC73F1 concentration mitigation plan.