SIC Website SEO Repair

Team Briefing

www.sic.co.th

March 19, 2026

Prepared for Marc Spiegel, CCO

Silicon Craft Technology PLC

# Executive Summary

SIC’s website has three critical failures costing approximately 5,000 visitors per month in lost traffic:

- Red Flag 1: “Page Not Found” is the #1 page on the entire website — 9,782 views in Jan–Feb 2026 (vs 2,866 for the homepage). 82 broken URLs confirmed and now fixed.

- Red Flag 2: 96.6% of traffic is unattributed bot traffic — 43,321 of 44,853 users came via (direct)/(none), primarily from Chinese data centers. Real organic traffic is approximately 575 users/month.

- Red Flag 3: Zero lead capture on 1,332 datasheet downloads — only 39 lead form submissions in all of 2025 (0.04% conversion rate vs. industry average of 2–5%).

# Already Deployed (March 19, 2026)

The following changes are live on sic.co.th right now:

| Change | Status | Details |
| --- | --- | --- |
| 82 Redirect Rules | LIVE | All broken URLs now 301 redirect to correct pages |
| Redirection Plugin | LIVE | v5.7.5 installed, 404 logging active |
| 5 Hub Landing Pages | LIVE | /solutions/ + 4 industry vertical pages |
| Yoast SEO Titles | LIVE | Updated on key product category pages |
| 404 Monitoring | LIVE | New 404s automatically logged with 30-day retention |

## New Hub Pages Live

- sic.co.th/solutions/ — Solutions index page

- sic.co.th/solutions/automotive-security/ — Immobilizer transponder hub

- sic.co.th/solutions/healthcare-biosensor/ — NFC sensor interface hub

- sic.co.th/solutions/smart-manufacturing/ — Industrial IoT and RFID hub

- sic.co.th/solutions/brand-protection-authentication/ — NFC anti-counterfeit hub

# Remaining Tasks for Team

## Week 1: Quick Wins (Web Dev)

| Task | Owner | Time | Guide |
| --- | --- | --- | --- |
| Paste mobile CSS into WPCode footer or GTM | Web Dev | 5 min | PHASE-4 doc |
| Paste GA4 form tracking JS into WPCode or GTM | Web Dev | 5 min | PHASE-5 doc |
| Add “Solutions” dropdown to main navigation menu | Web Dev | 10 min | Appearance > Menus |
| Fix homepage H1 tags (5 → 1) in Flatsome editor | Web Dev | 15 min | PHASE-4 doc |
| Add security headers to .htaccess | IT | 30 min | Prior audit package |

## Week 2: Lead Capture (Web Dev + Marketing)

| Task | Owner | Time | Guide |
| --- | --- | --- | --- |
| Verify customer portal (webapp.sic.co.th) lead flow | IT | 30 min | PHASE-2 doc |
| Create Download Gate CF7 form | Web Dev | 1 hour | PHASE-2 doc |
| Create Sample Request + Talk to Engineer forms | Web Dev | 1 hour | PHASE-2 doc |
| Create /request-sample/ and /talk-to-engineer/ pages | Web Dev | 1 hour | PHASE-2 doc |
| Replace brochure PDF links with gated flow | Web Dev | 1 hour | PHASE-2 doc |
| Add “Request Sample” + “Talk to Engineer” CTAs to product pages | Web Dev | 2 hours | PHASE-2 doc |
| Test all forms on desktop + mobile | QA | 1 hour | — |

## Weeks 3–4: SEO + Content (Marketing)

| Task | Owner | Time | Guide |
| --- | --- | --- | --- |
| Review and refine hub page content | Marketing | 2 hours | PHASE-3 doc |
| Write meta descriptions for top 20 pages | Marketing | 1 hour | PHASE-4 doc |
| Add image alt text (39 images) | Marketing | 2 hours | Prior audit: 06-image-alt-text |
| Add internal cross-links between categories | Web Dev | 1 hour | PHASE-3 doc |
| Add Product schema (Yoast WooCommerce or manual) | Web Dev | 3 hours | Prior audit: 03-product-schema |
| Upload llms.txt + update robots.txt | IT | 15 min | Prior audit package |

## Weeks 5–6: Analytics Dashboard (Marketing)

| Task | Owner | Time | Guide |
| --- | --- | --- | --- |
| Create GA4 “Real Traffic” segment (exclude bots) | Marketing | 30 min | PHASE-5 doc |
| Set up 5 GA4 conversion events | Marketing | 1 hour | PHASE-5 doc |
| Create weekly 404 monitoring report | Marketing | 30 min | PHASE-5 doc |
| Build CCO dashboard in GA4/Looker Studio | Marketing | 2 hours | PHASE-5 doc |
| Create UTM reference sheet for team | Marketing | 30 min | PHASE-5 doc |
| Schedule first weekly report to Marc | Marketing | 15 min | — |

# Success Metrics

| Metric | Before | After Phase 1 | After All Phases |
| --- | --- | --- | --- |
| 404 page views | 9,782 / 2 months | Zero | Zero |
| Leads from downloads | 0 | 10+ / quarter | 30+ / quarter |
| Vertical landing pages | 0 | 4 live | 4 live |
| Mobile engagement | 39.3% | 39.3% | 50%+ |
| LinkedIn referral traffic | 37 / 2 months | 37 / 2 months | 100+ / month |
| Form submissions | 39 / year | 20 / quarter | 20 / quarter |

# Key Findings

## 404 Audit Results

- 82 broken URLs fixed via Redirection plugin (deployed and verified)

- 14 immobilizer product URLs were dead (SIC61xx short URL patterns)

- 41 common page paths returning 404 (/about/, /downloads/, /support/, etc.)

- 12 product category paths returning 404 (/product-category/rfid/, etc.)

- Root cause: Site restructure changed URL patterns but no redirects were set up

## Domain Clarification

- Active domain: www.sic.co.th (Thai country code TLD)

- siliconcraftth.com: Does NOT resolve — not an active domain

- Sitemap: Yoast-generated, 500+ indexed URLs, all healthy

## Lead Capture Gaps

- Datasheets route through webapp.sic.co.th customer portal — verify if it captures leads

- Brochures are direct ungated PDF links (gap)

- No “Request Sample” CTA on any product page

- Contact form exists (CF7) but lacks Product Interest field

- Broken brochure link: SICAllBrochure.pdf returns 404

## Site Technology

- WordPress + Flatsome theme v3.19.7 + WooCommerce

- Yoast SEO + WP Rocket (caching) + Contact Form 7

- GTM container: GTM-PQBDWFRW (active)

- Apache/2 server

# Risks and Dependencies

| Risk | Mitigation |
| --- | --- |
| No server/.htaccess access | Using Redirection plugin (WordPress-only, no server needed) |
| Customer portal may already capture leads | Verify with IT before building duplicate system |
| Bot traffic requires server-level blocking | GA4 filtering now; server blocking when hosting access available |
| Hub pages need content review | Specs contain buyer-focused copy — marketing to review before promoting |
| GA4 segments need manual setup | Step-by-step guide provided in PHASE-5 document |

# File Reference

All implementation files are located in the SEO-Repair project folder. Each phase document contains detailed step-by-step instructions, code snippets, and validation checklists.

| # | File | Contents |
| --- | --- | --- |
| 01 | 01-redirect-rules.htaccess | 82 redirect rules (.htaccess format) |
| 02 | 02-redirects-csv-import.csv | Same redirects for Redirection plugin CSV import |
| 03 | PHASE-1-IMPLEMENTATION.md | 404 fixes + bot filtering + homepage canonical |
| 04 | PHASE-2-LEAD-CAPTURE.md | Form specs, gating flow, CTA placement |
| 05 | PHASE-3-HUB-PAGES.md | 4 hub page content specs with SEO data |
| 06 | PHASE-4-SEO-MOBILE.md | Title/meta optimization + mobile CSS code |
| 07 | PHASE-5-ANALYTICS.md | GA4 dashboard setup + UTM naming convention |

End of Briefing