SIC WEBSITE SEO REPAIR

Implementation Handoff

Silicon Craft Technology PLC | www.sic.co.th

Prepared for: Marc Spiegel, CCO | March 20, 2026

# Executive Summary

SIC's website has three critical failures costing approximately 5,000 visitors per month in lost traffic. This handoff package contains all specifications, code, and content needed to fix every issue across 5 phases.

## Critical Issues

| Issue | Problem | Impact |
| --- | --- | --- |
| Red Flag 1 | Page Not Found is #1 page (9,782 views in 2 months) | ~5,000 lost visitors/month |
| Red Flag 2 | 96.6% of traffic is unattributed bot traffic | All analytics metrics unreliable |
| Red Flag 3 | Zero lead capture on 1,332 datasheet downloads | 0.04% conversion rate (industry avg 2-5%) |

# Completed: Deployed to Production

The following changes were deployed directly to the production WordPress site via REST API on March 19-20, 2026:

| # | Action | Status | Verification |
| --- | --- | --- | --- |
| 1 | Redirection plugin installed and activated | LIVE | Confirmed via API |
| 2 | 82 redirect rules imported from CSV | LIVE | All returning HTTP 301 |
| 3 | 404 monitoring enabled (auto-logging) | LIVE | Plugin active |
| 4 | Solutions parent page created | LIVE | /solutions/ |
| 5 | Automotive Security hub page | LIVE | /solutions/automotive-security/ |
| 6 | Healthcare Biosensor hub page | LIVE | /solutions/healthcare-biosensor/ |
| 7 | Smart Manufacturing hub page | LIVE | /solutions/smart-manufacturing/ |
| 8 | Brand Protection hub page | LIVE | /solutions/brand-protection/ |
| 9 | 3 lead capture pages (Request Sample, Talk to Engineer, Download Brochure) | LIVE | Pages created, need CF7 forms |
| 10 | Yoast SEO titles updated on key pages | LIVE | Verified via API |

# Remaining: Manual Tasks for Web Team

These tasks require browser access to WordPress admin or GA4. Step-by-step guides are in the Phase documents.

## Priority 1: Contact Form 7 Setup (PHASE-2)

- Create Download Gate form in CF7 (Name, Email, Company, Country, Product Interest)

- Create Sample Request form (pre-filled product name from URL parameter)

- Create Talk to Engineer form

- Add CF7 shortcodes to the 3 lead capture pages already created

- Add CTA buttons to every product page linking to these forms

Reference: PHASE-2-LEAD-CAPTURE.md (contains exact form HTML and shortcodes)

## Priority 2: Navigation Menu Update (PHASE-3)

- Add "Solutions" dropdown to Main Menu - EN Desktop (Menu ID: 16)

- Sub-items: Automotive Security, Healthcare Biosensor, Smart Manufacturing, Brand Protection

- Add same structure to Main Menu - EN Mobile (Menu ID: 79)

## Priority 3: Mobile CSS (PHASE-4)

- Paste responsive CSS into Appearance > Customize > Additional CSS

Reference: PHASE-4-SEO-MOBILE.md (contains exact CSS code to copy-paste)

## Priority 4: GA4 Configuration (PHASE-5)

- Create "Real Traffic" segment (exclude direct/none + Chinese cities + <2s engagement)

- Mark form submissions as conversion events

- Create monthly/weekly custom reports

- Build CCO dashboard: real visitors, leads, top pages, 404 count, LinkedIn referrals

Reference: PHASE-5-ANALYTICS.md (contains exact segment definitions and report specs)

# Success Metrics

| Metric | Before | Phase 1 Target | All Phases Target |
| --- | --- | --- | --- |
| 404 page views | 9,782 / 2 months | Zero | Zero |
| Leads from downloads | 0 | 10+ / quarter | 30+ / quarter |
| Vertical landing pages | 0 | 4 (deployed) | 4 live + indexed |
| Mobile engagement | 39.3% | 39.3% | 50%+ |
| LinkedIn referral traffic | 37 / 2 months | 37 / 2 months | 100+ / month |
| Form submissions | 39 / year | 20 / quarter | 20 / quarter |

# Reference Files

All files located in the SEO-Repair project folder:

| File | Purpose |
| --- | --- |
| MASTER-HANDOFF.md | Full executive summary and timeline |
| 01-redirect-rules.htaccess | 82 redirect rules for server-level deploy |
| 02-redirects-csv-import.csv | CSV import for Redirection plugin (already imported) |
| PHASE-1-IMPLEMENTATION.md | 404 fix + bot filter + homepage canonical |
| PHASE-2-LEAD-CAPTURE.md | CF7 form specs, gating flow, CTA placement |
| PHASE-3-HUB-PAGES.md | 4 hub page content specs (pages deployed) |
| PHASE-4-SEO-MOBILE.md | Title/meta for top 20 pages + mobile CSS |
| PHASE-5-ANALYTICS.md | GA4 dashboard + UTM convention |

End of Handoff Document